| STYRENE PARK OFFSITE Document Title: Inspection Test Plan (ITP) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| R2 | 31-Aug-2024 | Issued for Approval | A.Parsafar | A.Shadmand | M.Heidarzadeh |
| R1 | 20-Aug-2024 | Issued for Approval | A.Parsafar | A.Shadmand | M.Heidarzadeh |
| R0 | 29-Jul-2024 | Issued for Approval | A.Parsafar | A.Shadmand | M.Heidarzadeh |
| Rev. | Issued Date | DESCRIPTION | PREPARED | CHECKED | APPROVED |

REVISION RECORD SHEET

| Page | Revisions |  |  |  |  |  |  |  | Pag e | Revisions |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | R0 | R1 | R2 | R3 | R4 | R5 | R6 |  |  | R0 | R1 | R2 | R3 | R4 | R5 | R6 |
| 1 | X | X |  |  |  |  |  |  | 41 |  |  |  |  |  |  |  |
| 2 | X | X |  |  |  |  |  |  | 42 |  |  |  |  |  |  |  |
| 3 | X | X |  |  |  |  |  |  | 43 |  |  |  |  |  |  |  |
| 4 | X | X |  |  |  |  |  |  | 44 |  |  |  |  |  |  |  |
| 5 | X | X |  |  |  |  |  |  | 45 |  |  |  |  |  |  |  |
| 6 |  | X |  |  |  |  |  |  | 46 |  |  |  |  |  |  |  |
| 7 |  |  |  |  |  |  |  |  | 47 |  |  |  |  |  |  |  |
| 8 |  |  |  |  |  |  |  |  | 48 |  |  |  |  |  |  |  |
| 9 |  |  |  |  |  |  |  |  | 49 |  |  |  |  |  |  |  |
| 10 |  |  |  |  |  |  |  |  | 50 |  |  |  |  |  |  |  |
| 11 |  |  |  |  |  |  |  |  | 51 |  |  |  |  |  |  |  |
| 12 |  |  |  |  |  |  |  |  | 52 |  |  |  |  |  |  |  |
| 13 |  |  |  |  |  |  |  |  | 53 |  |  |  |  |  |  |  |
| 14 |  |  |  |  |  |  |  |  | 54 |  |  |  |  |  |  |  |
| 15 |  |  |  |  |  |  |  |  | 55 |  |  |  |  |  |  |  |
| 16 |  |  |  |  |  |  |  |  | 56 |  |  |  |  |  |  |  |
| 17 |  |  |  |  |  |  |  |  | 57 |  |  |  |  |  |  |  |
| 18 |  |  |  |  |  |  |  |  | 58 |  |  |  |  |  |  |  |
| 19 |  |  |  |  |  |  |  |  | 59 |  |  |  |  |  |  |  |
| 20 |  |  |  |  |  |  |  |  | 60 |  |  |  |  |  |  |  |
| 21 |  |  |  |  |  |  |  |  | 61 |  |  |  |  |  |  |  |
| 22 |  |  |  |  |  |  |  |  | 62 |  |  |  |  |  |  |  |
| 23 |  |  |  |  |  |  |  |  | 63 |  |  |  |  |  |  |  |
| 24 |  |  |  |  |  |  |  |  | 64 |  |  |  |  |  |  |  |
| 25 |  |  |  |  |  |  |  |  | 65 |  |  |  |  |  |  |  |
| 26 |  |  |  |  |  |  |  |  | 66 |  |  |  |  |  |  |  |
| 27 |  |  |  |  |  |  |  |  | 67 |  |  |  |  |  |  |  |
| 28 |  |  |  |  |  |  |  |  | 68 |  |  |  |  |  |  |  |
| 29 |  |  |  |  |  |  |  |  | 69 |  |  |  |  |  |  |  |
| 30 |  |  |  |  |  |  |  |  | 70 |  |  |  |  |  |  |  |
| 31 |  |  |  |  |  |  |  |  | 71 |  |  |  |  |  |  |  |
| 32 |  |  |  |  |  |  |  |  | 72 |  |  |  |  |  |  |  |
| 33 |  |  |  |  |  |  |  |  | 73 |  |  |  |  |  |  |  |
| 34 |  |  |  |  |  |  |  |  | 74 |  |  |  |  |  |  |  |
| 35 |  |  |  |  |  |  |  |  | 75 |  |  |  |  |  |  |  |
| 36 |  |  |  |  |  |  |  |  | 76 |  |  |  |  |  |  |  |
| 37 |  |  |  |  |  |  |  |  | 77 |  |  |  |  |  |  |  |
| 38 |  |  |  |  |  |  |  |  | 78 |  |  |  |  |  |  |  |
| 39 |  |  |  |  |  |  |  |  | 79 |  |  |  |  |  |  |  |
| 40 |  |  |  |  |  |  |  |  | 80 |  |  |  |  |  |  |  |

| ABBREVIATIONS USED |  |  |  |
| --- | --- | --- | --- |
| UT: | Ultrasonic Test | Witness Point (W) | An activity designated by OWNER, TPA and PURCHASER, which requires witnessing by OWNER, TPA and PURCHASER as the activity will be performed after proper notification has been provided. VENDOR is not obliged to hold further processing, if OWNER, TPA and PURCHASER are not available to witness the activity or does not provide the comments before the date related activity. Basis of acceptance shall be as per relevant technical specification. |
| PT: | Liquid Penetrate Test |  |  |
| RT: | Radiographic Test |  |  |
| WPS: | Welding Procedure Specification | Hold Point (H): | An activity designated by OWNER, TPA and PURCHASER in the approved ITP which requires inspection/verification and acceptance by OWNER, TPA and PURCHASER before proceeding to any further steps. VENDOR shall not perform any activities/items beyond a Hold Point without written approval by Relevant parties when obtaining prior written permission for proceeding to further steps |
| PQR: | Procedure Qualification Record |  |  |
| PWHT: | Post Weld Heat Treatment | Review / Approval | RA means that documents reviewed by involved party shall be signed and stamped as reviewed and approved. Where a document is subjected to party approval, next steps of work shall not proceed until related party approved is obtained. |
| WPQCs: | Welder's performance qualification certificates |  |  |
| Review: R | COMPANY/CONTRACTOR will verify the Inspection by Reviewing, VENDOR's inspection/test record instead of making physical inspection. It is processed through reviewing any results of inspection or test as a method of ensuring that the inspection or test . | Purchase Order (PO) | The documents and attachments in the which order is described and assigned to a Supplier. |
| Spot witness: (SW) | Inspection and witnessing an activity during presence time of the inspection in the shop for other notified R/W/H points. No notification is required. | Supplier or Vendor or Manufacturer | Any person, firm or business which manufactures or supplies. Materials, equipment or services for the performance of any item of WORK. |

| No. | Description of Inspection/Test | Applicable Specification or Procedure | Acceptance criteria | Reporting Format | Participation by |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Vendor | Third Part | Ener tech. | Owner |
| 1 | PIM | As Per Approved Procedures, Spec, Standard, Data Sheet, | - | M.O.M | H | H | H | H |
| 2 | GENERAL REQUIREMENT |  |  |  |  |  |  |  |
| 2.1 | All Engineering Documents & Drawings | Project Spec. / Relevant Applicable Standard/As Per Approved VPIS | Procedure & Drawing | Related Documents | H | R | R/A | R/A |
| 2.2 | All Inspection & Test Procedure |  |  |  | H | R | R/A | R |
| 2.3 | WPS / PQR |  |  |  | H | R | R/A | R |
| 3 | MANUFACTURING OF HEADER BOXES |  |  |  |  |  |  |  |
| 3.1 | Material certificate for all pressure parts (Plate, Tube, Flange, Plug & Paint) + visual inspection | ASME II Part A& B - EN 10204 3.1 | Drawing | Certificate/ Lab Result | H | R | R | R |
| 3.2 | Cutting & marking | Approved Drawing | Drawing | Report | H | R | R | R |
| 3.3 | Primary Fit up Header Box with Stiffener /Partition Plates | ISO5817©& Drawing | Drawing | Report | H | R | SW | R |
| 3.4 | Fit up Flange to pipe and nozzle to Header Box & Visual Check of Welds | ISO5817©& Drawing | Drawing | Report | H | R | SW | R |
| 3.5 | Tube / Plug Sheet Drilling Visual and Dimensional | API 661 | Drawing | Report | H | R | SW | R |
| 3.6 | Final Visual & Dimensional inspection | API 661-DIN 7168(m) & Drawing | Drawing | Report- M.O.M | H | W& R/A | H | R |
| 3.7 | Review of Radiographic Films | ASME V & VIII Div.1, As Per NDT Map & NDT | Procedure | Report/ MOM | H | R/A | R | R |
| 3.8 | UT | ASME V & VIII Div.1, As Per NDT Map & NDT Procedure | Procedure | Report/ MOM | H | W | W | R |
| 3.9 | PWHT& relevant graphs. (Stress Relieve) + | ASME V & VIII | Procedure | Report/ MOM | H | R/A | W | R |

| 3.10 | Hardness Test | API 661 | Standard | Report | H | R | R/A | R |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3.11 | NDT after PWHT (PT) | ASME V & VIII Div.1, As Per NDT Map & NDT | Procedure | Report | H | R | R | R |
| 3.12 | Header Sandblast & Painting inspection | Procedure | Procedure | Report | H | R | SW | R |
| 4 | ASSEMBLY OF TUBE BUNDLE |  |  |  |  |  |  |  |
| 4.1 | Visual and Dimensional Check of Finned Tubes | DTT procedure | Procedure & Drawing | Report/MOM | H | R | R | R |
| 4.2 | Galvanizing Thickness Measurement | Procedure | Procedure | MOM | H | R | R | R |
| 4.3 | Tube Expanding | Procedure | Procedure | Report/MOM | H | SW | SW | R |
| 4.4 | Final Visual and Dimensional Inspection | API 661& Drawing | Drawing | Report/ MOM | H | SW& R/A | H | R |
| 4.5 | Hydrostatic test | API 661-ASME VIII &As Per Procedure | Procedure & Drawing | Report/ MOM | H | H | H | H |
| 4.6 | Check of Dryness and Cleanliness And charge with N2 | DTT procedure | Procedure | MOM | H | W | SW | R |
| 4.7 | Name Plate Stamping (Before Attaching) | APP.DWG | APP.DWG | MOM | H | W | SW | R |
| 5 | Steel Structure |  |  |  |  |  |  |  |
| 5.1 | NDT (10% PT for Fillet Welds & 100% UT For CJP Butt Welds) | AWS D1.1 | Procedure | Report | H | SW | SW | R |
| 5.2 | Bolt &Nut Check | ASTM F1136/ | Procedure & Drawing | Certificate | H | SW | SW | R |
| 5.3 | Final Visual and Dimensional inspection | AWS D1.1 & DIN 7168(m)&Drawing | Drawing | Report | H | SW | W | R |
| 5.4 | Galvanizing check & Final Paint Check | ASTM A123 | Procedure | Report | H | SW | SW | R |
| 6 | Vibration Switch | Data Sheet | Data Sheet | Certificate | H | R | R | R |
| 7 | FANS |  |  |  |  |  |  |  |
| 7.1 | Dimensional Inspection and Visual Inspection (to be added for FAN) | Data Sheet | Data Sheet | Certificate/ MOM | H | W | W | R |
| 7.2 | Balance test for fan blades and hubs and Shaft | Data Sheet | Data Sheet | Certificate | H | R | R | R |
| 8 | Electrical motors |  |  |  |  |  |  |  |
| 8.1 | Routine test | Data Sheet | Data Sheet | Certificate | H | R | R | R |
| 8.2 | No-load test |  |  |  | H | R | R | R |
| 8.3 | Locked-rotor test |  |  |  | H | R | R | R |
| 8.4 | Explosion Proof/Intrinsically Safe Certificates Manufacturer and Mechanical Protection Degree Certificate (If required) | Data Sheet | Data Sheet | Certificate | H | R | R | R |
| 8.5 | Visual And Dimensional and Name Plate Check | Data Sheet | Data Sheet | MOM | H | W | SW | R |
| 9 | Belt & Driven Pulley | Data Sheet | Data Sheet | Certificate/ DTT Certificate | H | R | R | R |
| 9.1 | Balance Test for Pully | Data Sheet | Data Sheet | Certificate | H | R | R | R |
| 10 | Packing and marking for shipping -Packing list & Checking of Name Plate | _ |  | Packing List | H | H | H | R |
| 11 | Release Note | Project Spec. |  | Release Note | - | H | H | R |
| 12 | Manufacturing data book | Project Spec. |  | Final Book Data | H | R/A | R/A | R |
| 13 | Site Running test | Procedure | Procedure | Report | H | H | H | H |
| All Inspection Notifications should be at least 2 working days before. |  |  |  |  |  |  |  |  |